VTS

6701 Parkway Cir Suite 400

Brooklyn Center, MN 55430

(651) 633-0095

# KISI Process Manual

30th January 2025

Step 1: Request Submission

• Kisi submits a project request.

•	A Velocity Tech Solutions (VTS) Account Executive reviews the request and responds in the Kisi Smartsheet with acceptance.

•	The Account Executive updates the Kisi Smartsheet status to “Kisi to Respond.”

•	The Account Executive (AE) creates the company and deal in HubSpot.

Step 2: Client Engagement

•	Kisi initiates an email chain with the client.

•	The VTS AE responds with an introduction, survey details, and a meeting request.

•	The AE updates the Kisi Smartsheet status to “Client to Respond.”

•	The client reviews the information and responds accordingly.

Step 3: Survey Approval & Handoff to Operations

•	If the survey is approved or waived, the AE transfers the request to Operations for scheduling.

•	Operations PM validates the information provided by Kisi and gathers details for the local contact.

•	The Kisi Smartsheet status is updated to “Survey Scheduling in Progress.” by PM.

Step 4: Survey Scheduling & Execution

•	Operations PC schedules the survey.

•	The Kisi Smartsheet status is updated to “Survey Scheduled.” by PC

•	Operations PC updates the Kisi Smartsheet with the assigned technician’s name, contact information, and the scheduled date and time.

•	The client is informed of the survey schedule by the operations PC.

• PC provides progressive updates, including technician check-in and check-out status.

Step 5: Survey Completion & Quotation Process

•	Upon survey completion, Operations PM notifies the client via email, confirming that a quote will be generated within five to seven business days.

•	The Kisi Smartsheet status is updated to “Install SOW in Progress.” by PM

•	Operations PC updates the SOW Smartsheet with the survey documents and estimate for quote generation.

•	Sales Engineers review the survey details and begin preparing the quote.

Step 6: Client Communication & Quote Submission

•	The AE ensures client satisfaction throughout the quote preparation process.

•	The Sales Engineer finalizes and submits the quote to the client.

•	The Kisi Smartsheet status is updated to “Install SOW Sent.” by Sales Engineer

•	The AE follows up with the client to address any questions and facilitate the next steps.

Step 7: Installation Scheduling & Execution

•	If the quote is approved, the AE updates the Kisi Smartsheet status to “Install Scheduling in Progress.”

•	Operations PC coordinates and schedules the installation.

•	The client is informed of the scheduled installation date and time by PC.

•	Operations PC updates the Kisi Smartsheet with the assigned technician’s name, contact information, and installation details.

•	The Kisi Smartsheet status is updated to “Install Scheduled.” by PC

•	Operations PC provides progressive updates, including technician check-in and check-out status.

Step 8: Installation Completion

•	Once the installation is completed, Operations PC updates the Kisi Smartsheet status to “Completed.”